# Release Notes

Fleet Inspection And Maintenance · Generated by the Agentic SDLC Factory on October 03, 2026

# DevOps / Release Agent — Deploy-Stage Reviewable Proposal

Project: Fleet Inspection And Maintenance Target environment: Dev Proposal status: For review and approval only Execution status: No build, packaging, deployment, or external-system changes performed

# 1. Scope of this deploy-stage proposal

This proposal covers recommended:

Build and packaging approach

GitHub Actions pipeline design

Environment promotion and approval gates

Infrastructure-as-code structure

Configuration and secret handling

Release strategy for Dev

Validation, rollback, and operational readiness checks

Because no repository inspection or tool output was provided, all implementation details below are proposed and should be validated against the actual codebase before approval.

# 2. Deployment context interpreted from supplied artifacts

From the intake documents and approved requirements artifact, the deploy baseline appears to be:

Frontend: Angular 18 + Ionic 8

Backend: Python 3.12 + FastAPI

Primary DB: Azure SQL Database

Blob storage: Required for immutable evidence

Hosting: Azure App Service Premium v3

Topology: Active-active across two regions behind Front Door

AI path: Microsoft Foundry / Microsoft Agent Framework via Azure API Management

Identity: Microsoft Entra ID with managed identity

CI/CD: GitHub Actions

Target stage requested now: Dev

# 3. Deploy-stage recommendation summary

## Recommended release unit

Deploy as independently versioned components:

Web/mobile client package

Inspection API service

Background/scheduled service-plan calculator

Infrastructure bundle

Database migration bundle

APIM configuration bundle

Release manifest tying versions together

## Recommended Dev deployment pattern

For Dev, use a simplified but production-aligned topology:

Single GitHub Actions workflow set with environment protection

IaC-driven provisioning/update only after human approval

App Service deployment using deployment slots where practical

Azure SQL schema migrations executed as a gated step

APIM configuration deployed separately from app code

Front Door and dual-region topology may be:

Option A: fully mirrored in Dev if budget allows

Option B: reduced-cost single-region Dev with explicit note that HA/failover validation is limited

Recommendation: Use Option B for Dev unless non-functional testing requires failover rehearsal now.

# 4. Proposed build and packaging design

# 4.1 Frontend package

Proposed artifact:

Versioned static web bundle from Angular/Ionic build

Optional mobile wrapper artifact only if Android packaging is already in scope

Build recommendations:

Node.js pinned via .nvmrc or workflow variable

npm ci

Lint

Unit tests

Production-style build for Dev with Dev environment config

Generate SBOM

Publish zipped artifact

Suggested artifact name:

fleet-inspection-ui_<git-sha>.zip

Notes:

If hosted via App Service, package as static assets served by the frontend host

If mobile app distribution is not part of this deploy stage, do not include APK/AAB release yet

# 4.2 Backend API package

Proposed artifact:

Python application package or zip deploy bundle for App Service

Build recommendations:

Python 3.12 pinned

Dependency lockfile required

pip install into isolated build environment

Static analysis

Unit tests

API contract validation

Package app for App Service deployment

Generate SBOM

Suggested artifact name:

fleet-inspection-api_<git-sha>.zip

# 4.3 Background job / service-plan calculator package

Technical requirements indicate Azure Functions for service-plan calculation.

Proposed artifact:

Separate Azure Functions deployment package

Suggested artifact name:

fleet-service-plan-func_<git-sha>.zip

If this component is not yet implemented, keep the pipeline scaffolded but disabled behind a path filter or feature flag.

# 4.4 Database migration package

Because grounding and inspection persistence are transactional and authoritative, database changes should be separately controlled.

Proposed artifact:

SQL migration bundle

Roll-forward scripts

Optional rollback scripts where safe

Schema drift report

Suggested artifact name:

fleet-db-migrations_<git-sha>.zip

# 4.5 Infrastructure package

Proposed artifact:

Bicep or Terraform module bundle

Parameter files per environment

What-if / plan output captured as review evidence

Recommendation: Prefer Bicep for Azure-native deployment unless the organization already standardizes on Terraform.

# 4.6 APIM package

Because all model traffic must route through APIM, APIM config should be versioned and deployed independently.

Include:

APIs

Policies

Named values references only, not secrets

Products/subscriptions if applicable

Diagnostics and correlation headers

Rate limits / quotas for model routes

# 5. Proposed repository and artifact structure

A reviewable target structure:

/.github/workflows/
  ci.yml
  deploy-dev.yml
  deploy-shared-iac.yml
  release.yml

/frontend/
/api/
/functions/service-plan/
/infra/
  /bicep
    main.bicep
    modules/
  /parameters
    dev.json
    test.json
    prod.json
/apim/
/database/
  /migrations
  /seed/dev
/docs/
  /release
  /runbooks

Artifact outputs:

ui.zip
api.zip
function.zip
db-migrations.zip
iac-package.zip
apim-package.zip
release-manifest.json
sbom-*.json
test-results/

# 6. Proposed GitHub Actions pipeline design

# 6.1 Pipeline separation

Use four logical workflows:

## A. ci.yml

Triggered on pull request and main branch changes.

Purpose:

Build

Test

Scan

Package

Publish artifacts

No deployment

## B. deploy-dev.yml

Triggered manually or on approved merge to main, with environment protection.

Purpose:

Download approved artifacts

Run IaC plan/what-if

Pause for approval

Apply Dev infrastructure changes

Run DB migrations

Deploy API/UI/functions/APIM

Run smoke tests

Publish deployment evidence

## C. deploy-shared-iac.yml

Optional, for shared platform resources if separated from app resources.

## D. release.yml

Creates release notes and immutable release manifest after successful deployment.

# 6.2 CI workflow stages

Recommended CI stages:

Frontend build/test

Backend build/test

Function build/test

Database validation

IaC lint/validate

APIM config validation

Security and compliance scans

Package and publish artifacts

## Minimum checks

ESLint / Angular lint

Python lint and type checks

Unit tests with coverage thresholds

Dependency vulnerability scan

Secret scan

IaC lint

OpenAPI validation

Migration syntax validation

# 6.3 Deploy workflow stages for Dev

Recommended gated sequence:

Select release manifest

Validate artifact integrity

Run IaC what-if / plan

Human approval gate

Apply infrastructure changes

Run database migrations

Deploy backend API

Deploy function app

Deploy frontend

Deploy APIM configuration

Warm-up and health checks

Smoke and integration tests

Publish deployment report

Optional manual sign-off

## Approval points

At minimum require human approval before:

Any IaC apply

Any DB migration execution

Any APIM policy change

Any release completion marking

# 7. Infrastructure-as-code recommendation

# 7.1 Preferred IaC tool

Recommendation: Azure Bicep

Rationale:

Native Azure support

Good fit for App Service, Front Door, APIM, SQL, Storage, Key Vault, Monitor

Easier review for Azure-focused teams

# 7.2 Proposed Azure resource groups

For Dev, separate by lifecycle where possible:

rg-fleetinsp-dev-app

rg-fleetinsp-dev-data

rg-fleetinsp-dev-edge

rg-fleetinsp-dev-monitoring

If simplification is needed in Dev, combine app and monitoring, but keep data isolated.

# 7.3 Proposed resources

## Application

App Service Plan (Premium v3)

App Service for FastAPI API

App Service for frontend host, or static hosting alternative if approved

Azure Functions app for service-plan calculator

Deployment slots for API at minimum

## Data

Azure SQL logical server + database

Storage account for evidence blobs

Private endpoints where network model requires them

Backup and retention configuration

## Integration and AI

Azure API Management

Managed identities for app components

APIM diagnostics to Log Analytics

## Edge

Azure Front Door

Health probes

Routing rules

WAF policy if in scope for Dev

## Security and operations

Key Vault

Log Analytics workspace

Application Insights

Azure Monitor alerts

Action groups

# 7.4 IaC module breakdown

Suggested modules:

appservice-plan.bicep

webapp-api.bicep

webapp-ui.bicep

functionapp.bicep

sql.bicep

storage.bicep

keyvault.bicep

apim.bicep

frontdoor.bicep

monitoring.bicep

alerts.bicep

rbac.bicep

# 8. Configuration and secret management

# 8.1 Secret handling

Do not store secrets in GitHub repository or workflow files.

Use:

GitHub OIDC federation to Azure

Azure Key Vault for runtime secrets

Managed identity wherever supported

# 8.2 App configuration categories

## Non-secret config

Environment name

Feature flags

Logging levels

APIM base URL

Retry thresholds

Timeout values

Region labels

## Secret or sensitive config

SQL connection details if not MI-based

Storage access only if MI unsupported for a path

Graph integration credentials if needed

Any external API credentials

Recommendation: Prefer managed identity for:

Azure SQL

Blob storage

APIM backend auth

Graph where supported by design

# 8.3 Environment variable governance

Maintain an environment configuration matrix in source control, but keep only references to secret names, not values.

# 9. Database deployment recommendation

Given the transactional grounding requirement, DB deployment must be conservative.

# 9.1 Approach

Use migration-based deployment with explicit ordering.

Recommended controls:

Pre-deployment backup/restore point

Schema drift detection

Migration idempotency where possible

Forward-only migrations preferred

Manual approval before execution

# 9.2 Dev-specific recommendation

Allow seed/reference data for:

Vehicle types

Checklist templates

Defect taxonomy reference data

Non-production test users/roles

Do not seed production-like personal data unless approved.

# 9.3 Release dependency ordering

Recommended order:

Expand schema

Deploy backward-compatible app

Migrate data if needed

Enable new feature flags

Remove deprecated schema in later release

# 10. APIM deployment recommendation

Because model and system-of-record operations route through APIM, treat APIM as a first-class release component.

# 10.1 Deployable APIM elements

API definitions

Policies

Backend references

Diagnostics

Version sets

Products if used internally

Named values referencing Key Vault

# 10.2 Required policy concerns

Proposed APIM policy checks:

Correlation ID propagation

Managed identity auth to backend/model route

Per-user quota/rate limiting

Request/response logging with redaction

Content safety enforcement hooks if defined

Timeout and retry policy alignment

Header normalization

# 10.3 Dev caution

Do not point Dev APIM routes at production model deployments or production system-of-record endpoints unless explicitly approved.

# 11. Release strategy for Dev

# 11.1 Recommended deployment style

For Dev, use slot-based rolling deployment where available.

## API

Deploy to staging slot

Run slot smoke tests

Swap after approval

## Frontend

Deploy directly if no slot support, or use separate staging host if needed

## Functions

Deploy in place if low risk, otherwise use app-level staging strategy if supported by design

# 11.2 Feature flags

Use feature flags for incomplete capabilities, especially:

Defect classification workflow

Workshop release flow

Usage-based service scheduling

Notification fallback chains

Front Door failover simulation

# 11.3 Versioning

Use semantic version plus commit SHA:

1.0.0-dev.<run-number>+<short-sha>

Publish a release manifest containing:

Artifact names and hashes

IaC version

Migration version

APIM config version

Environment target

Approval references

# 12. Validation and test gates

# 12.1 Pre-deploy validation

Artifact checksum verification

IaC validation

Bicep what-if or Terraform plan

Migration dry-run where possible

APIM config lint

Environment config completeness check

# 12.2 Post-deploy smoke tests

Minimum Dev smoke tests should verify:

## Core app

UI loads

API health endpoint returns healthy

Auth flow reaches Entra sign-in

Blob upload path works in Dev

SQL connectivity works

## Business-critical flows

Inspection submission succeeds

Failed item requires evidence

Critical defect path returns grounded state

Grounding adapter failure path shows do-not-drive behavior

Workshop notification path logs attempt

Offline sync path is testable if client automation exists

## AI/APIM path

APIM route reachable

Correlation headers present

Managed identity auth succeeds

Defect classification request reaches expected non-prod backend

# 12.3 Non-functional checks for Dev

Basic latency baseline

Error-rate baseline

Log ingestion verified

Alert rules armed

Audit trail events visible

# 13. Observability and operational readiness

# 13.1 Logging

Require structured logs with:

Correlation ID

Inspection ID

Grounding event ID

Vehicle ID where appropriate

Notification attempt ID

APIM request ID

# 13.2 Metrics

Recommended Dev dashboards:

Inspection submissions

Grounding events

Grounding adapter failures

Notification failures

Sync backlog

SQL DTU/vCore utilization

Blob upload failures

APIM latency and throttling

Function execution failures

# 13.3 Alerts

Minimum alerts:

API unavailable

SQL unavailable

Blob access failures

Grounding adapter repeated failure

Notification dispatcher all-channel failure

APIM backend failures

Function execution failure threshold exceeded

# 14. Security and compliance recommendations

Use GitHub environment protection rules for Dev deploy

Use least-privilege federated credentials from GitHub to Azure

Separate deploy identities for app and infra if possible

Enable Defender/scan tooling as available

Generate SBOMs for frontend and backend

Run dependency and container/package vulnerability scans

Ensure evidence storage immutability settings are reviewed before enablement

Mask PII and defect evidence references in logs

Retention settings for 7-year evidence should be parameterized but may be reduced in Dev if policy allows and is documented

# 15. Rollback and recovery proposal

# 15.1 Application rollback

Re-deploy prior known-good artifact

Swap slot back if slot deployment used

Revert feature flags if issue isolated to new capability

# 15.2 Database rollback

Prefer roll-forward over destructive rollback.

Before migration:

Create restore point

Capture schema version

Export migration report

If migration fails:

Stop release

restore from backup only with explicit human approval

document data-loss implications before any restore action

# 15.3 APIM rollback

Reapply prior APIM configuration package

Validate route health and policy behavior

# 15.4 Front Door rollback

Revert routing config to prior backend set

Keep previous backend healthy until release sign-off

# 16. Risks and deploy-stage concerns

# Key risks identified from supplied materials

Authoritative grounding cannot be lost

Deployment must not introduce partial failure between inspection persistence and grounding workflow.

Immutable evidence requirement

Storage configuration and app behavior must prevent post-submission mutation.

Offline sync complexity

Dev validation must include delayed sync and conflict handling.

APIM as mandatory gateway

Any bypass in Dev would invalidate architecture assumptions.

Draft/truncated source documents

Some release controls may need adjustment once full requirements and technical details are confirmed.

Two-region active-active target

Dev may not fully represent production resilience if reduced to single region.

# 17. Required approvals before execution

Human approval should explicitly confirm:

IaC tool choice: Bicep vs Terraform

Dev topology: single-region reduced-cost vs dual-region production-like

Frontend hosting model: App Service vs alternative approved host

Database migration tool/approach

APIM deployment method

Whether service-plan Azure Function is in scope for this release

Whether mobile packaging is in scope for Dev

Retention/immutability settings for Dev evidence storage

Named approvers for:

infrastructure apply

database migration

APIM changes

release completion

# 18. Proposed approval-ready deployment plan

# Phase 1 — Prepare

Confirm repository structure and component boundaries

Confirm environment inventory and naming

Confirm IaC baseline and parameter files

Confirm secrets and managed identity design

Confirm migration tooling

# Phase 2 — Build and validate

Build UI/API/function artifacts

Run tests and scans

Generate SBOMs

Package IaC/APIM/DB bundles

Produce release manifest

# Phase 3 — Review

Review what-if/plan output

Review migration plan

Review APIM diff

Review release notes

Obtain human approvals

# Phase 4 — Deploy to Dev

Apply infra changes

Run DB migrations

Deploy API/function/UI/APIM

Run smoke tests

Publish deployment evidence

# Phase 5 — Stabilize

Monitor alerts/logs

Validate critical user journeys

Record known issues

Sign off or roll back

# 19. Reviewable recommendation

Recommended decision: Approve a gated Dev deployment implementation plan with:

GitHub Actions

Azure Bicep

OIDC to Azure

Managed identity-first runtime auth

Separate artifacts for UI, API, Functions, DB, IaC, and APIM

Manual approval gates before infra apply, DB migration, and release completion

Single-region Dev unless HA testing is immediately required

Slot-based API deployment

Release manifest + deployment evidence publication

# 20. Suggested next step

If you want, I can next produce one of these reviewable artifacts:

A concrete GitHub Actions workflow proposal

A Bicep module/layout proposal

A Dev release checklist and approval template

A deployment runbook for Dev

A release manifest schema